Wairarapa Moana Ecological   Restoration Plan

2015 - 2018

About this plan

This plan outlines the ecological restoration activities that will be delivered as part of the Wairarapa Moana Wetlands Project between 2015 and 2018. It contains a detailed operational plan and budget for the 2015/16 financial year, and draft operational plans for the following two years. To ensure that this document remains relevant, and that adaptive management principals are applied, the operational sections of this plan will be reviewed and updated prior to the start of each financial year.

Treaty of Waitangi claims and settlements

While most of the Wairarapa Moana Wetlands Project area is currently under Crown ownership (see Figure 1), a Treaty claim is underway. It is likely that within the life of this plan this process will be completed and the ownership of the project area will change. When this happens, the goals, objectives and possibly direction of the plan may need to be updated to reflect this change.

Acknowledgements

This plan has been drafted by Anna Burrows (DOC, Masterton) for the Wairarapa Moana Wetlands Project. The following people have also contributed to the plan’s development through workshops, meetings and discussions and/or by providing feedback on written drafts. Many thanks to: Alton Perrie (GWRC), Bill Fleury (DOC), Garry Foster (DOC), Glen Falconer (GWRC), Horipo Rimene (Rangitane), Ian Gunn (GWRC), John Cheyne (Wetland Works), Kim Broad (GWRC), Natasha Petrove (DOC), Owen Spearpoint (GWRC), Philippa Crisp (GWRC), Ra Smith (Kahungunu), Steve Playle (GWRC) and Tony Silbery (DOC).

Contents

Introduction	5

Background	7

Ecological values	8

Ecological threats	11

Vision, mission and goals	14

Management approach	15

Budget summary and operational plan 2015/16	19

Operational plan 2016/17	36

Operational plan 2017/18	37

References	38

Appendices	39

Appendix 1. Wairarapa Moana Wetlands Project governance structure	39

Appendix 2. Wairarapa Moana reports	40

Appendix 3. Wairarapa Moana Threatened and At Risk species	42

## Introduction

This plan outlines the ecological restoration activities that will be delivered as part of the 10,300 hectare Wairarapa Moana Wetlands Project from 2015 to 2018. The Wairarapa Moana Wetlands Project is a partnership between the Department of Conservation (DOC), Greater Wellington Regional Council (GWRC), South Wairarapa District Council (SWDC), Ngati Kahungunu ki Wairarapa, Rangitane o Wairarapa and Papawai and Kohunui marae. A diagram showing the current Wairarapa Moana governance structure is included in Appendix 1 to provide context.

Two areas within the Wairarapa Moana boundary have been excluded and partially excluded from this plan. They are Lake Onoke Lagoon and Wairio wetland (see Figure 1). These areas are managed by South Wairarapa Biodiversity Group (SWBG) and Ducks Unlimited (DU) respectively. GWRC in association with SWBG has developed a site specific restoration plan (GWRC, 2013) to guide their restoration activities. DU and DOC have signed a management agreement (final expiry date 31 December 2020) that transfers the management responsibility for this area from DOC to DU. However, some predator and weed control is still delivered in the Wairio area as part of this plan, while DU focus mostly on restoration planting.

As with all wetlands, Wairarapa Moana is heavily influenced by the management of its wider catchment. This plan does not address those wider catchment issues but focuses solely on the ecological restoration activities that will be carried out on the publically owned land around the wetland complex. Much of the wider catchment management will be delivered by the Ruamahanga Whaitua, the GWRC Land Management programmes (both in the hill country and on the Wairarapa plains) and the new rules in the draft GWRC Regional Plan.

This plan has been written to strategically guide the ecological restoration activities at Wairarapa Moana and to ensure that this process is transparent and easily conveyed to the Wairarapa Moana Governance Group, Management Team and stakeholders.

Figure 1. Wairarapa Moana Wetlands Project area showing land ownership and the sites referred to in this plan. Privately owned land or Fish and Game owned blocks such as Simmon’s Lagoon are not currently included in the operational area. This could be changed in the future.

Background

Ecological restoration projects at Wairarapa Moana have been underway for several years. As part of this work a number of publications have been produced, giving substantial background to the project. While there doesn’t appear to be any value in repeating this work within this document it is important that it is built on rather than lost. A full list of these documents is included in Appendix 2. The following documents however are of particular note:

- The Lake Wairarapa Wetlands Management Guidelines and the Lake Wairarapa wetlands action plan 2000 – 2010 both give a good overview of the site and an insight into past management.

- Vascular flora of Lake Wairarapa and its adjacent wetlands by Ogle, Moss and Druce provides a comprehensive overview of the vascular flora of the shores of Lake Wairarapa and its adjoining wetlands.

- Habitat requirements of wetland birds in the Lake Wairarapa wetlands, which was published in 1984, provides the most comprehensive (if slightly out of date) summary of the ornithological values of the Wairarapa Moana wetlands.

- Investigation of the fish and fisheries of the Lake Wairarapa wetlands by Hicks provides an overview of fish distribution from 1993 and an evaluation of the potential of the Lake Wairarapa barrage gates and Pounui Lagoon flapgates as barriers to the upstream migration of fish and invertebrates.  Several reports by McEwan outline the results of 2009, 2010 and 2013 fish surveys.

- Wairarapa Moana kakahi survey 2012 by Amber McEwan outlines the results of a recent kakahi survey in Lake Wairarapa.

- The Ramsar application document provides a comprehensive overview of Wairarapa Moana’s values and their significance.

- Vegetation mapping of the eastern and northern shorelines of Lake Wairarapa by Wildland Consultants in 2007 provides information about pest plant and native vegetation extent.

## Ecological values

Wairarapa Moana is the largest wetland complex in the lower North Island and includes the second largest lake in the North Island. It is made up of a diverse range of habitats including open water (e.g. Lake Wairarapa), ephemeral wetlands (e.g. Wairio wetland), lakeshore turfs (e.g. eastern lake shore), edge wetlands dominated by emergent vegetation with areas of open water (e.g. Matthews Lagoon), saltmarsh (e.g. edge of Lake Onoke), shrublands (e.g. Pounui Lagoon), estuary (Lake Onoke), gravel spit (Onoke Spit), river deltas (e.g. Tauherenikau delta), a section of the Ruamahanga River, and wetland forest, mostly dominated by willows (Salix sp), with an understory of Coprosma propinqua, cabbage trees (Cordyline australis)  and small kahikatea (Dacrycarpus dacrydioides) (e.g. JK Donald).

Historically Wairarapa Moana was very different to how it is today. The wetlands would have been much more extensive, and the seasonal blockage of the mouth of Lake Onoke, known as ‘hinurangi’, would have led to the inundation of vast areas of land adjacent to the wetlands. The Lower Valley Development Scheme drained and stopbanked large areas of wetland between the 1960s and 1980s, and what remains today is a fragment of its previous extent. The Ruamahanga River now bypasses Lake Wairarapa and barrage gates control the lake level. The mouth of Lake Onoke is mechanically opened when it blocks. However, despite the extensive modifications, Wairarapa Moana still remains of regional, national and international importance and provides habitat for large numbers of threatened or at risk species (see Appendix 3 for a threatened and at risk species list). Wairarapa Moana is in the final stages of achieving Ramsar status (the first site in New Zealand to do so in the last 10 years).

Plants

Wairarapa Moana’s plant life is diverse and reflects a vast range of environments encompassed within the wetland complex.

The native turf communities growing along the eastern lake shore are of particular significance and cover a greater area than those of any other lake in the North Island (Airey 2000). They occur in areas that are regularly inundated by water and contain a number of nationally and regionally threatened plants (Ogle 1984).

A selection of rushes, sedges, raupo (Typha orientalis) and flax (Phormium tenax) dominate the edges of many of the wetlands along the eastern shore and provide feeding and breeding habitat for wetland birds.

Pounui Lagoon and the western edge of Lake Onoke contain significant areas of wetland shrubs dominated by saltmarsh ribbonwood (Plagianthus divaricatus). Cabbage trees and flax are also common feature of these sites.

Onoke Spit is a national stronghold for sand tussock (Poa billardierei) and also provides habitat for sand daphne (Pimelea carnosa), pingao (Ficinia spiralis), spinifex (Spinifex sericeus) and mat daisy (Raoulia australis).

Birds

Wairarapa Moana contains one of the most diverse assemblages of birds in New Zealand and is internationally important for this reason. Since 1923, 102 different species of birds have been recorded here (Nikki McArthur pers. comm. 2015).

Water fowl such as dabchick (Poliocephalus rufopectus), scaup (Aythya novaeseelandiae) and shoveler (Anas rhynchotis) use the areas of open water, and waders such as pied stilt (Himantopus himantopus) and variable oystercatcher (Haematopus unicolour) forage for food along the lakeshore. Wairarapa Moana is a stronghold for the Australasian bittern (Botaurus poiciloptilus) which nest and feed in the raupo dominated parts of the eastern edge wetlands (Boggy Pond, Matthew’s Lagoon etc.) During the summer, arctic waders such as golden plover (Pluvialis fulva) and bar-tailed godwit (Limosa lapponica) arrive to feed on the shallow mudflats of the eastern lake shore.

The only Caspian tern (Hydroprogne caspia) colony in the region breeds on Onoke Spit, as do banded dotterels (Charadrius bicinctus) and variable oystercatchers. There are several shag colonies around the wetland complex.

Fish

Wairarapa Moana has a diverse range of native fish habitat. However, the wetland complex has been significantly modified through the Lower Valley Development Scheme and the introduction of exotic fish and aquatic weeds and, because of this, the native fish populations seen today are unlikely to reflect the populations that would have once existed here.

Shortfin eel (Anguilla australis), common bully (Gobiomorphus cotidianus) and brown mudfish (Neochanna apoda) appear to be fairly widespread in the eastern edge wetlands, with all these species occurring in five out of six water bodies surveyed in 2013 (McEwan 2013). Longfin eel (Anguilla dieffenbachii) and inanga (Galaxias maculatus) appear to be less common in these areas. However, in privately owned Hayward’s Lagoon longfin eels appear to be abundant. This may be due to access restrictions placed on commercial eelers by the landowner (McEwan 2013).

Longfin eel, grey mullet (Mugil cephalus), common smelt (Retropinna retropinna), black flounder (Rhombosolea retiaria), shortfin eel, torrentfish (Cheimarrichthys fosteri), giant kokopu (Galaxias argenteus), banded kokopu (Galaxias fasciatus), lamprey (Geotria australis), common bully, yellow eyed mullet (Aldrichetta forsteri) and inanga have all been recorded in the Lake Wairarapa (McEwan 2010). Banded kokopu, kahawai (Arripis trutta), shortfin eel, longfin eel, common bully, yellow eyed mullet, inanga, estuarine triplefin (Grahamina sp.), common smelt, grey mullet, black flounder, stargazer (Kathetostoma giganteum), yellow belly flounder (Rhombosolea leporina), giant kokopu have all been recorded in Lake Onoke (Hicks 1993).

The grayling (Prototroctes oxyrhynchus) is now presumed extinct in New Zealand was last recorded in the Tauherenikau River near Featherston in 1922 (McDowall 1990).

Invertebrates

Information on Wairarapa Moana’s invertebrates is relatively limited. Two species of kakahi have been recorded in Lake Wairarapa (McEwan 2013). They are the common kakahi (Echyridella menziesi) and Auckland kakahi (E. Aucklandica). Koura (Paranephrops flanifrons) are also found at Wairarapa Moana (McEwan 2012). Tadpole shrimp (Lepiduris apus viridis) has been recorded at Boggy Pond (Airey et. al. 2000). A geometrid moth (Notoreas perornata) and the katipo spider (Latrodectus katipo) are both coastal specialists found on Onoke Spit (Airey 2000).

## Ecological threats

The following section provides a summary of the threats to Wairarapa Moana’s ecological values. The operational section of this plan aims to address or remedy many of these threats.

| Ecological weeds | Description |
| --- | --- |
| Aquatic weeds (submerged) | Aquatic weeds can displace native aquatic plants and change the habitat for fish and aquatic invertebrates. Hornwort (Ceratophyllum demersum) is the most widespread (all though the Wairarapa Moana wetland complex) and probably the most damaging aquatic weed in the Wairarapa Moana wetland complex. Other aquatic weeds present include: Curly pondweed (Potamogeton crispus) and Canadian pondweed (Elodea Canadensis). At this stage their impact is relatively unknown. Eel grass was reported in Boggy Pond in 2010. This report has been checked several times and the original plants have never been located. |
| Aquatic weeds (emergent) | A number of exotic emergent plants are common in and around the Wairarapa Moana wetlands. The more weedy species can displace the native vegetation and change the habitat for native animals. The most damaging species are Purple loostrife (Lythrum salicaria), which is currently restricted to several areas in Boggy Pond. Beggars ticks (Bidens pilosa), which is widespread. Spartina (Spartina sp.) is restricted to several infestations in Lake Onoke and the lower Ruamahanga River. Yellow flag iris (Iris pseudacorus) is restricted to several sites in Pounui Lagoon. |
| Terrestrial weeds | A large number of exotic terrestrial plants are common around the Wairarapa Moana wetland complex. The most weedy and ecologically damaging of these species are: Willows (Salix sp.) and alders (Alnus glutinosa) are widespread, particularly along the eastern lake shore. They are taller than the native plants in these areas and displace native vegetation. They have been the target of considerable control efforts over the last few years. The growth of trees like alder in the reedlands at the edge of the lake also exposes birds to a greater threat from predators. Gunnera (Gunnera tinctoria) is now common along the lower Tauherenikau River and has invaded the Tauherenikau delta and edge of Lake Wairarapa. It produces large numbers of widely dispersed seeds and displaces native vegetation. This species is at the early stages of invasion and, if not controlled, could cause significant damage to the Wairarapa Moana ecosystem. Tall fescue (Schedonorus arundinaceus) can smother the smaller native vegetation, particularly in ephemeral wetland situations. It is widespread around Wairarapa Moana. Marram (Ammophila arenaria) is common on Onoke Spit. It displaces native vegetation and changes the physical shape of dune ecosystems. |
| Pest animals | Description |
| Possums | Possums (Trichosurus vulpecula) are widespread across New Zealand. They are currently controlled in the Wairarapa by TBFree NZ. They can browse palatable vegetation until it can no longer recover. This destroys the structure, diversity and function of ecosystems. Possums may also prey on native birds and invertebrates. |
| Cats | Cats (Felis catus) are widespread across the Wairarapa. They prey on native birds, lizards and invertebrates, reducing native fauna breeding success and have the potential to cause local extinctions. |
| Mustelids | Mustelids (stoats (Mustela ermine), ferrets (M. putorius furo) and weasels (M. nivalis) are widespread across the Wairarapa. They prey on native birds, lizards and invertebrates, reducing their breeding success and potentially causing local extinctions. |
| Hedgehogs | Hedgehogs (Erinaceus europaeus) are widespread across the Wairarapa. They prey on native invertebrates, lizards and the eggs and chicks of ground-nesting birds. |
| Rodents | Rodents (rats (Rattus norvegicus and R. rattus) and mice (Mus musculus)) are widespread in the Wairarapa. They browse native fruit, seeds and vegetation and compete with native fauna for food. They can also reduce forest regeneration and prey on invertebrates, lizards and native birds. |
| Wasps | German (Vespula germanica) and common (V. vulgaris) wasps can prey on native invertebrates (particularly butterfly and moth larvae). |
| Exotic fish | Exotic fish can prey on native fish, aquatic plants and invertebrates and compete with native fish for food resources. A number of exotic fish species have been introduced to Wairarapa Moana, they include: perch (Perca fluviatilis), rudd (Scardinius erythrophthalmus), goldfish (Carassius auratus), brown trout (Salmo trutta) and grass carp (Ctenopharyngodon idella). |
| Dogs | Dogs (Canis lupus familiaris) can disturb and prey on native wildlife. |
| Stock | Grazing by domestic stock (cattle and sheep predominantly) in wetlands can damage native vegetation, pollute water and physically destroy habitat for native animals (e.g. stock damage to mudfish habitat at Wairio). Grazing can also control or suppress ecological weeds. Some parts of Wairarapa Moana’s eastern edge wetlands are still grazed. |
| Other threats | Description |
| Climate change | Climate change and sea level rise are likely to have a significant impact of the low lying Wairarapa Moana wetland complex in the coming years. The lower reaches of the wetland complex are likely to become more saline and physical changes to the complex may occur (e.g. Onoke Spit is likely to migrate inland). |
| Vehicles | Vehicles (mostly quad bike and 4WDs) can damage native vegetation and disturb native wildlife. Vehicle damage can also make access to a site for recreation or ecological management difficult. Vehicle damage has been a problem on Onoke Spit and around Boggy pond in the past. |
| Fish migration barriers | Barriers that prevent the natural migration of native fish can affect native fish populations, and also have wider impacts on freshwater ecosystems (e.g. kakahi recruitment). The diversion of the Ruamahanga river, installation of the barrage gates and installation of the Pounui Lagoon flapgates may all be barriers to fish migration and recruitment. However, barriers to fish migration may also protect non-migratory species from predation by exotic fish (e.g. mudfish). |
| Hydrological changes | Man made hydrological changes can significantly alter wetland ecology (e.g. mudfish habitat). The changes may be historic, e.g. the Lower Valley Development Scheme or current, e.g. drainage operations. |
| Fishing | Overharvesting of species such as tuna, whitebait and flounder (particularly combined with the impacts of pest fish, aquatic weeds and migration barriers) can have a significant negative impact on freshwater ecosystems. A DOC Concession is required to commercially harvest tuna in Lake Wairarapa. No concessions are currently granted. Recreational tuna and flounder fishers must comply with MPI rules. There isn’t currently any customary harvest of freshwater fish in Wairarapa Moana. |
| Wider catchment management | The management of the wider catchment has a significant impact on Wairarapa Moana’s water quality. |
| Ecological restoration activities | Some ecological restoration activities can have a negative (usually short term) impact on native species (e.g. native vegetation may be killed when spraying weeds). |

## Vision, mission and goals

The vision, mission and goals for the Wairarapa Moana Wetland Project were developed by the Wairarapa Moana Governance Group in 2008. They haven’t been reviewed as part of the development of this plan, however they may be reviewed and updated once the Treaty claim has been finalised.

Vision

Whakaora te repo, ka or ate taonga Wai – restoring our wetland treasures

Mission

We will work with the community to enhance the spiritual identity and ecology of Wairarapa Moana, and improving recreational and economic opportunities for the benefit of everyone.

Goals

- Wairarapa Moana is highly valued as a place of cultural and historical significance that inspires our future.

- Healthy water in Wairarapa Moana nurtures all native plants, animals and their ecosystems.

- Wairarapa Moana underpins environmental, customary, recreational and commercial values that benefit the wider community.

## Management approach

Wairarapa Moana is a collaborative project and, reflecting this; different management activities are delivered by a range of people from different organisations. This approach ensures that the skills and strengths of different individuals are well utilised in the delivery of the wider project goals.

The operations in this plan are overseen by a project coordinator (currently a DOC Biodiversity Ranger) who is responsible for managing the budget outlined in this plan, ensuring tasks are on track, reviewing and updating the operational activities at the end of each year financial year and reporting directly to the Wairarapa Moana Management Team.

The operational component of this plan has been developed following several planning workshops.

Weed control

Weed control activities at Wairarapa Moana aim to increase native plant dominance at a site by selectively controlling weedy exotic plant species and allowing native plant species to increase in size and abundance. The largest weed control effort and the majority of the spending will focus on the most intact sites to ensure that existing biodiversity values are protected first.

At Barton’s Lagoon, Boggy Pond, Matthews Lagoon, JK Donald and Wairio Wetland wide scale aerial willow and alder control have been a prominent feature of the weed control programme over the last few years. This work will continue during the life of this plan, but will become more targeted (spot spraying from a helicopter rather than boom spraying, or treating from the ground) as these weeds are slowly brought under control. Care will be taken not to destroy the areas of raupo or other sites that provide important habitat to wetland birds. The willows that are being used as a shag roost at Matthews Lagoon will not be sprayed. Purple loostrife will also be controlled (and hopefully eventually eradicated) at Boggy Pond (probably using a knapsack sprayer).

Gunnera will be controlled along the lower Tauherenikau River and the Tauherenikau delta by contractors. Willows, alders and other woody weeds will also be controlled at the Tauherenikau delta.

At Pounui Lagoon the newly invading willows (spreading from Pounui Stream down into the wetland) will be controlled by ground crews of contractors. Yellow flag iris will also be controlled at Pounui Lagoon and, if it is found, gunnera will be controlled.

At Onoke Spit weed control will focus predominantly on the staged eradication of marram grass. This work will be delivered by specialist weed control contractors. Marram is still in the relatively early stages of invasion and controlling it before it becomes more widely established is a priority. The community group Friends of Onoke Spit are leading the control of purple ragwort, horned poppy and gorse.

Spartina will be controlled, and eventually eradicated from Lake Onoke and the lower Ruamahanga River following recommendations from Brown & Raal (2013). Depending on the rules in the new GWRC Regional Plan, this work may require a Resource Consent.

Biocontrol is currently underway for a number of ecological weeds that are a problem around Wairarapa Moana. In the future biocontrol agents may play a part in this weed control.

Pest animal control

Pest animal control at Wairarapa Moana aims to reduce predator numbers and allow native species to breed successfully and increase in abundance. The pest animal operations are currently entirely focused on controlling terrestrial predators to protect breeding bird populations (predominantly bittern, spotless crake and Caspian tern). It is hoped that in the future the predator control operations will also include the control of exotic fish to protect the freshwater ecosystems. An exotic fish control trial is currently underway at Barton’s Lagoon (for more information see the Research and Investigations section of this plan).

Wetland birds are one of the significant features of the Wairarapa Moana wetland complex. But, unlike forest, river and coastal environments our understanding of the impacts of predators on these birds is still somewhat lacking (O’Donnell et. al. 2015). Mustelids and cats prey on these birds (particularly when they are breeding) and are currently controlled through trapping at Boggy Pond, Matthews Lagoon, Wairio Wetland, Pounui Lagoon and along Onoke Spit. Rats and hedgehogs are caught as by-kill but are not specifically targeted with the current trapping regime. More information on the impact of rats and hedgehogs in wetland environments is required to ascertain whether there is value in intensifying the trapping regime to include these species. To do this we will look into the effectiveness of predator control programmes at other wetland restoration projects around the country. In 2015/16 an opportunity to expand the current trap networks around Matthews and Pounui Lagoons will be investigated and priced. The network may be expanded in the first or second year of this plan depending on funding.

Cats and mustelids will continue to be trapped to protect the Caspian tern colony on Onoke Spit. This work will be delivered by the Friends of Onoke Spit. In 2016 trail cameras will also be used to monitor the impact of predators or other disturbance on selected Caspian tern nests (for more information see the Research and Investigations section of this plan).

Research and investigations

Research and investigations are essential for ensuring sound decision making when planning ecological restoration operations. They can fill knowledge gaps and show whether management operations are achieving what they were set up to achieve. While we can learn a lot from research projects being conducted as part of other wetland restoration projects, there are a number of site specific projects that are targeted at understanding the values of Wairarapa Moana.

At Barton’s Lagoon an exotic fish intervention project is currently underway. It aims to find out what impact different exotic fish control regimes have on native fish populations. This work will be running during years one and two of this plan. It is hoped that it will help provide a methodology for controlling exotic fish at key sites around Wairarapa Moana in the future.

Wading birds and waterfowl are surveyed along the eastern lake shore (from Lake Domain to Jury Island) three times a year to monitor trends in bird populations.

The number of Caspian terns at the breeding colony at Onoke Spit are counted annually by Birds NZ and Friends of Onoke Spit members. This census allows us to monitor any trends in the tern populations.

Bittern and spotless crake populations are monitored at Boggy Pond, Matthew’s Lagoon, Wairio Wetland, JK Donald, the Barrage Gates and Pounui Lagoon. This allows us to monitor any trends in bittern and spotless crake populations and inform our management operations.

Inanga spawning sites will be surveyed and mapped by a contractor in year one of this plan. Any active or possibly potential spawning sites may be managed to increase inanga spawning success and, as a result, whitebait populations.

A trial designed to determine the impact of grazing at JK Donald will be set up in year one of this plan. The impacts of grazing on wetlands appear to be site specific with no consistent pattern of effects within or across estuarine, riverine and palustrine wetlands (Reeves & Champion 2004). This trial will help inform decisions on the future grazing management of this site.

Kakahi populations will be monitored at Lake Domain and Western Lake Reserve on alternate years. A kakahi monitoring guide has been developed specifically for this work.

The Carex cirrhosa plants growing around Lake Wairarapa will be GPSed and mapped at a fine scale to show their current extent. This information will be used in the future to show whether this species is expanding or contracting in range and to decide whether restoration efforts are required to maintain the species.

An outcome monitoring programme will be designed for the Wairarapa Moana Wetlands Project in year one of this plan (see the Other Operations section of this plan for more information). Where possible existing monitoring will be used in this programme, however the Research and Investigations section of this plan may be updated prior to the start of the 2016/17 financial year to reflect the content of the outcome monitoring programme. A workshop to brainstorm Research and Investigation opportunities at Wairarapa Moana was run in February 2015. The ideas generated during this workshop (DOCDM-1553222) will also be used in the design of this programme.

A working group will develop a strategy for aquatic weed control at Wairarapa Moana.

Other operations

Whitebait compliance checks and illegal eeling investigations and enforcement will be carried out as part of day to day DOC compliance work. This will ensure that overfishing of whitebait and tuna is minimised.

A Wairarapa Moana outcome monitoring programme will be designed as part of year one of this plan. This type of monitoring will enable us to see if we are progressing towards the goals of the Wairarapa Moana Wetlands Project. An outcome monitoring programme is also a requirement if Wairarapa Moana receives Ramsar status. An application for Ramsar status is currently underway.

One year raupo management agreements will be developed for a number of the eastern edge wetlands. Raupo management has been a contentious issue in the past with conflicts between the duck shooting, ecological restoration and cultural desires occurring at times. The agreements will ensure that all parties know exactly what has been agreed upon for each site.

Biosecurity surveillance is important for ensuring that new incursions of exotic species don’t occur. This plan will identify sites where new weeds are likely to be introduced and involve regular checks to detect any new incursions.

There are several other large wetland restoration projects occurring around the country. Ensuring that any learning from these projects is used in the planning of operations at Wairarapa Moana will ensure that management decisions are well informed and make the most of the most up to date research available.

Restoration planting has been occurring at Onoke Spit since 2010 and is likely to continue for the life of this plan. The planting focuses on replacing exotic vegetation with native plants. The planting is delivered by Kahutara Primary School pupils, Palliser Estate Winery Staff, Friends of Onoke Spit and DOC staff. It is followed by a BBQ.

## Budget summary and operational plan 2015/16

The following is a summary of the Wairarapa Moana operating budget.  The project partners and stakeholders involved in the implementation of this work also contribute vast numbers of hours to the organising, coordination and delivery of this work. These hours aren’t accounted for in this budget summary.

| Budget Summary 2015 / 2016 |  |  |  |
| --- | --- | --- | --- |
|  |  | Op ex. | GW admin. charge | Total |  |
|  | Weed control | 63,000.00 | 12,750.00 | $ 75,750.00 |  |
|  | Pest animal control | 30,536.90 | - | $ 30,536.90 |  |
|  | Research and investigations | 29,900.00 | - | $ 29,900.00 |  |
|  | Other ops. | 4,000.00 | - | $ 4,000.00 |  |
|  | Total | 127,436.90 | 12,750.00 | $ 140,186.90 |  |
| Financial Contributions 2015 / 2016 |  |  |  |
|  |  |  | $ Contributed |  |  |
|  | GWRC | $ 80,000.00 |  |  |
|  | DOC (Wairarapa Moana) | $ 53,867.00 |  |  |
|  | DOC (Onoke EMU) | $ 7,300.00 |  |  |
|  | Palliser Estate Winery | $ 1,300.00 |  |  |
|  | Total | $ 142,467.00 |  |  |
|  | All budgets are ex. GST |  |  |  |  |

| Wairarapa Moana Weed Control 2015 / 2016 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Task | Locatn. | Details | Output target(s) | Outcome objective(s) | Task lead(s) | Delivery | Op. ex. | GW admin. ($75/hr) | Timetable |
|  |  |  |  |  |  |  |  |  | Jul | Aug | Sep | Oct | Nov | Dec | Jan | Feb | Mar | Apr | May | Jun |
| Spray marram | Onoke Spit | Spray marram on Onoke Spit. Target small outlying infestations and begin to roll back the edges of large infestations (taking care not to create blowouts by clearing too much vegetation at one time). | 90% of scattered marram within the marked areas killed. Edges of large infestations rolled back. No disturbance to Caspian tern colony. No damage to native vegetation, particularly sand tussock. | Native plant dominance has increased at Onoke Spit by 2018. | Anna Burrows (DOC) | Contractors | 2000 | 0 |  |  |  |  |  |  | Draft contract | Control |  |  |  |
| Hand weed horned poppy and purple ragwort | Onoke Spit | Hand weed horned poppy and purple ragwort plants on Onoke Spit. Dispose of vegetation off site. | Hand weed 95% of horned poppy and purple ragwort before it sets seed. | Horned poppy and purple ragwort remains at very low levels on Onoke Spit. | Denise and Dougal Mackenzie (FOOS) | Friends of Onoke Spit and DOC rangers | 0 | 0 |  |  |  | Control |  |  |  |  |  |  |  |
| Spray yellow flag iris | Pounui Lagoon | Spray yellow flag iris along the Western edge of Pounui Lagoon. (Also, keep an eye out for Gunnera). | 90% of yellow flag iris within the operational area sprayed before it sets seed. | Yellow flag iris has been eradicated from Pounui Lagoon by 2025 | Anna Burrows (DOC) | Contractors | 500 | 0 |  | Draft contract | Control |  |  |  |  |  |  |  |  |
| Survey extent of Gunnera infestation along the Tauherenikau River | Lower Tauherenikau River, upstream from known infestation | Survey for presence or absence of Gunnera upstream from the known infestation area. Determine the extent of the infestation. | Produce map showing Gunnera infestation extent to inform the management approach to control of this weed. | Gunnera has been eradicated from the Tauherenikau River and delta by 2030. | Kevin Stevens (GWRC) | Contractor | 3000 | 500 |  |  |  |  |  |  |  |  |  |  |  |  |
| Control Gunnera | Lower Tauherenikau River and Tauherenikau delta | Exact approach to be determined after the survey has been completed. Probably ground control along the Tauherenikau River and aerial spraying at the delta. | Control Gunnera before it sets seed. This task will be repeated annually until the outcome objective is reached. | Gunnera has been eradicated from the Tauherenikau River and delta by 2030. | Management approach determined by: Kim Broad (GWRC), Tony Silbery (DOC) and Anna Burrows (DOC). Contract management: Kevin Stevens (GWRC) | Contractors | 6000 | 1000 |  | Mgmt approach decided upon |  | Control |  |  | Seeds mature |  |  |  |
| Control purple loostrife | Boggy Pond | Delimit current Boggy Pond infestations and spray using a knapsack (before the plants set seed). Four sites. Three small and one large (c30m2). | Purple loostrife infestation is delimited, mapped and sprayed before it sets seed. Infestation and control data to be entered into the DOC Weeds System. This task will be repeated annually until the outcome objective is reached. | Purple loostrife has been eradicated from Boggy Pond by 2025 | Tony Silbery (DOC) | Tony Silbery (DOC) | 0 | 0 |  |  |  |  |  | Delimit infestation during flowering | Control | Follow up spray if required |  |
| Map extent of 2014/15 willow control | Whole of Wairarapa Moana | Use track logs to produce a map showing where willows were sprayed in 2014/15 (Kim Broad). Save this information in the DOC Weed System (Tony Silbery). | Map and shapefile produced showing the extent of the Wairarapa Moana aerial spraying in 2014/15. This information saved into the DOC Weed System. | Past spraying activities are recorded and accessible to those making management decisions in the Wairarapa Moana wetland complex. | Kim Broad (GWRC) to produce map and shapefile. Tony Silbery (DOC) to enter it into the DOC Weed System. | Kim Broad (GWRC) | 0 | 0 |  |  |  |  |  |  |  |  |  |  |  |  |

| Control willows | Pounui Lagoon | Ground control to follow up from aerial spraying in 2015. Method TBC following discussion with contractor. Keep private landowner in the loop (key contact Sarel and Sonja Jacobs). | 80% of remaining willow plants at Pounui Lagoon controlled. Any gunnera plants seen while searching for willows GPSed and controlled. | Native plant dominance has increased at Pounui Lagoon by 2018. | Anna Burrows (DOC) | Contractors | 3000 | 0 |  |  |  | Draft contract and control |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Control willows | Boggy Pond | Decide on the most effective way to control willows at Boggy Pond with the minimum of damage to native vegetation (through discussion with project partners). Implement this approach to management. | Reduce willows to <10% of their 2013 extent at Boggy Pond by 2018. | Native plant dominance has increased at Boggy Pond by 2018. | Management approach determined by: Kim Broad (GWRC), Tony Silbery (DOC) and Anna Burrows (DOC). Contract management: Kevin Stevens (GWRC) | Contractors | 11000 | 3000 |  |  | Kim, Tony and Anna to have decided on the approach to willow and alder control. Shapefile of control area produced and passed on to Kevin | Draft contract and control |  |  |  |  |  |  |
| Control willows | Matthews Lagoon | Decide on the most effective way to control willows at Matthews Lagoon with the minimum of damage to native vegetation (through discussion with project partners). Implement this approach to management. Work with project partners to decide on a long term outcome objective for willow control at Matthews Lagoon. | Willows along lagoon margins and drains killed. | Still TBC for Matthews Lagoon. More thinking still required here. | Management approach determined by: Kim Broad (GWRC), Tony Silbery (DOC) and Anna Burrows (DOC). Contract management: Kevin Stevens (GWRC) | Contractors | 12000 | 3000 |  |  |  | Draft contract and control |  |  |  |  |  |  |
| Control willows | JK Donald | Roll willows back from Lagoon margins and drains until wetland dynamics are better understood. | Willows are controlled along the lagoon margins and drains. | Raupo and other edge wetland plants at JK Donald have increased in abundance or stayed the same by 2018. | Management approach determined by: Kim Broad (GWRC), Tony Silbery (DOC) and Anna Burrows (DOC). Contract management: Kevin Stevens (GWRC) | Contractors | 10000 | 1500 |  |  |  | Draft contract and control |  |  |  |  |  |  |
| Control alders and willows | Barton's Lagoon and Pat's Paddock | Ground control to follow up from aerial spraying in 2015. Method TBC following discussion with contractor. | 80% of remaining alder and willow plants at Barton's Lagoon and Pat's Paddock controlled. In the long term alders and willows will be eradicated from this area. | Native plant dominance at Barton's Lagoon and Pat's Paddock have increased by 2018. | Management approach determined by: Kim Broad (GWRC), Tony Silbery (DOC) and Anna Burrows (DOC). Contract management: Kevin Stevens (GWRC) | Contractors | 6000 | 1500 |  |  |  | Draft contract and control |  |  |  |  |  |  |
| Control willows and other woody weeds | Wario wetland | Spray willows, and other woody weeds at Wairio wetland. | 80% of woody weeds at Wairio wetland controlled. In the long term woody weeds will be eradicated from this area. | Native plant dominance has increased at Wairio wetland by 2018. | Management approach determined by: Kim Broad (GWRC), Tony Silbery (DOC) and Anna Burrows (DOC). Contract management: Kevin Stevens (GWRC) | Contractors | 5000 | 1500 |  |  |  | Draft contract and control |  |  |  |  |  |  |

| Control Alders and willows | Tauherenikau delta | Control regenerating alders and willows on the Tauherenikau delta. Methodology still TBC. IT may be appropriate to combine this work with the gunnera control listed above. | 80% of alders and willows controlled on the Tauherenikau delta. In the long term woody weeds will be eradicated from this area. | Native plant dominance has increased at the Tauherenikau by 2018. | Management approach determined by: Kim Broad (GWRC), Tony Silbery (DOC) and Anna Burrows (DOC). Contract management: Kevin Stevens (GWRC) | Contractors | 4500 | 750 |  |  |  | Draft contract and control |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total weed control | 63000 | 12750 |  |  |  |  |  |  |  |  |  |  |  |  |

| Wairarapa Moana Pest Animal Control 2015 / 2016 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Task | Locatn. | Details | Output Target(s) | Outcome Target(s) | Task lead(s) | Delivery | Op. ex. | GW admin. ($75/hr) | Timetable |
|  |  |  |  |  |  |  |  |  | Jul | Aug | Sep | Oct | Nov | Dec | Jan | Feb | Mar | Apr | May | Jun |
| Trap mustelids and cats | Matthews, Boggy and Wairio | Trap mustelids and cats using DOC 250 and Timms traps at 400m spacing. GWRC will deliver the trapping outside the bittern breeding season and GWRC and DOC will alternate trap services during the bittern breeding season. | Service traps once a month during the non-breeding season and twice a month during the breeding season. | Bittern populations remain the same or increase by 2018. | Steve Playle (GWRC) | Steve Playle (and DOC rangers during the breeding season) | 16,636.90 | 0 | 1 trap service per month (GWRC) | 2 trap services per month (GWRC and DOC to alternate services) | 1 trap service per month (GWRC) |
| Trap mustelids and cats | Pounui Lagoon | Trap mustelids and cats using DOC 250 and Timms traps at 400m spacing. GWRC will deliver the trapping outside the bittern breeding season and GWRC and DOC will alternate trap services during the bittern breeding season. | Service traps once a month during the non-breeding season and twice a month during the breeding season. | Bittern populations remain the same or increase by 2018. | Steve Playle (GWRC) | Steve Playle (and DOC rangers during the breeding season) | 8,400 | 0 | 1 trap service per month (GWRC) | 2 trap services per month (GWRC and DOC to alternate services) | 1 trap service per month (GWRC) |
| Trap mustelids and cats | Onoke Spit | Trap mustelids and cats using DOC 250 and Timms traps at 400m spacing. | Service traps once a month during the non-breeding season and twice a month during the breeding season. | Caspian tern populations remain the same or increase by 2018. | Denise and Dougal MacKenzie (FOOS) | Friends of Onoke Spit (FOOS) | 500 | 0 | 1 trap service per month | 2 trap services per month | 1 trap service per month |
| Investigate the possible expansion of the trap network (stopbank access tidy up) | Matthews and Pounui Lagoons | Get quotes for the required tidy up of the stopbank required to extend the current trap network. Get quotes for the ongoing cost of mowing this section of the stopbank. Keep the recreation working group in the loop (key contact Garry Foster). | Quotes for the cost of tidying up the stopbank access and mowing the stopbank received. | Bittern populations remain the same or increase during the life of this plan | Tony Silbery (DOC) | Contractors | 0 | 0 |  |  |  |  |  |  |  |  |  |  |  |  |
| Investigate possible trap network expansion (new traps and additional servicing costs) | Matthews and Pounui Lagoons | Work out how many traps are needed to extend the trap network and how much it will cost to service the additional traps. Keep the recreation working group in the loop (key contact Garry Foster). | Map showing proposed location of new maps produced. Quote for the cost of buying, installing and servicing traps received. | Bittern populations remain the same or increase during the life of this plan | Steve Playle (GWRC) | Steve Playle | 0 | 0 |  |  |  |  |  |  |  |  |  |  |  |  |
| Extend trap network | Matthews and Pounui Lagoons | Budget permitting, fully or partially extend trap networks. Keep the recreation working group in the loop (key contact Garry Foster). | Decide whether trap network should be partially or fully extended. Implement recommendations. | Bittern populations remain the same or increase during the life of this plan | Tony Silbery (DOC) and Anna Burrows (DOC) | Contractors | 5,000 | 0 |  |  |  |  |  |  |  |  |  |  |  |  |
| Total pest animal control | 30,536.90 | 0 |  |  |  |  |  |  |  |  |  |  |  |  |

| Wairarapa Moana Research and Investigations 2015 / 2016 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Task | Locatn. | Details | Output Target(s) | Outcome Target(s) | Task lead(s) | Delivery | Op. ex. | GW admin. ($75/hr) | Timetable |
|  |  |  |  |  |  |  |  |  | Jul | Aug | Sep | Oct | Nov | Dec | Jan | Feb | Mar | Apr | May | Jun |
| Exotic fish intervention | Barton's Lagoon | Year 2 of an experimental exotic fish control programme to trial different methods of controlling exotic fish in Barton's Lagoon. | Field work complete, report produced containing recommendations for exotic fish control at Wairarapa Moana. | Native fish populations have increased at Barton's Lagoon due to exotic fish control. | Philippa Crisp (GWRC) | Riverscapes (Amber McEwan) | 10500 | 0 |  |  |  |  |  |
| Lake shore bird surveys | Eastern lake shore, Lake Wairarapa | Survey birds along northern and eastern lake shore from Lake Domain to Jury Island. | Three surveys completed each year (Nov, Feb, Jun). Results distributed to Wairarapa Moana stakeholders. | Any trends in shorebird populations at Wairarapa Moana are detected. | Nikki McArthur (GWRC) | Usual survey team made up of GWRC and DOC staff and contractors. | 0 | 0 |  |  |  |  |  |  |  |  |  |  |  |  |
| Caspian tern monitoring | Onoke Spit | Monitor Caspian tern numbers annually. Use trail-cams to record predation or disturbance events on several nests in the Caspian tern breeding colony. Support provided by DOC and GWRC as required. | Results of annual Caspian tern count entered into eBird. Results of trail-cam monitoring distributed to Wairarapa Moana stakeholders. | Any trends in the Caspian tern colony are detected. | Robin List (Birds NZ), Denise and Dougal MacKenzie (FOOS) | Friends of Onoke Spit, Birds NZ | 0 | 0 |  |  |  |  |  |  |  |  |  |  |  |  |
| Bittern and spotless crake monitoring | Boggy Pond, Matthew's Lagoon, Wairio | Survey bittern and spotless crake populations. | Complete surveys and produce report outlining the findings. | Any trends in the bittern and spotless crake populations are detected. | Nikki McArthur (GWRC) | Wetland Works (John Cheyne) | 9400 | 0 |  |  |  |  |  |  |  |  |  |  |  |  |
| Grazing trial | JK Donald | Design and set up a trial to investigate the impacts (both positive and negative) of grazing on native vegetation, weed invasion and wetland regeneration on the Wairarapa Moana lake shore. | Write up a design for the trial. Set up trial / complete year one field work. | The impact of grazing on the eastern lake shore is better understood. More informed decisions are made on the ongoing grazing management of the Wairarapa Moana wetlands. | Philippa Crisp (GWRC) | Casual field workers, GWRC staff | 10000 | 0 |  |  |  |  |  |  | Trial methodology design |  | field work |  |  |
| Kakahi monitoring | Lake Domain, Western Lake Reserve | Follow the WM kakahi monitoring guide to monitor size and abundance of kakahi populations at Lake Domain and Western Lake Reserve on alternate years. The Western Lake Reserve population will be monitored in 2016 | Monitoring complete. Results written up and distributed to Wairarapa Moana stakeholders. | Any trends in the kakahi population are detected. | Toni de Lautour (GWRC) | Community volunteers | 0 | 0 |  |  |  |  |  |  |  |  |  |  |  |  |
| Carex cirrhosa mapping | Lake Wairarapa | GPS individual Carex cirrhosa plants and produce a map showing their 2015/16 extent. A good spatial record of the current extent of these species will allow us to show changes in the future. | Produce a map showing the 2015/16 extent of C. cirrhosa around Lake Wairarapa. | Trends in C. cirrhosa distributions are detected. | Tony Silbery (DOC) | Survey team still TBC | 0 | 0 |  |  |  |  |  |  |  |  |  |  |  |  |

| Aquatic weed control strategy | Whole project area | Working group to develop a strategy for the control of aquatic weeds in the Wairarapa Moana wetland complex. | Strategy for aquatic weed control developed. | Native freshwater macrophyte dominance has increased by 2025. | Still TBC | Working group still TBC | 0 | 0 |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total research and investigations | 29900 | 0 |  |  |  |  |  |  |  |  |  |  |  |  |

| Wairarapa Moana Other Operations 2015 / 2016 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Task | Locatn. | Details | Output Target(s) | Outcome Target(s) | Task lead(s) | Delivery | Op. ex. | GW admin. ($75/hr) | Timetable 2015/16 |
|  |  |  |  |  |  |  |  |  | Jul | Aug | Sep | Oct | Nov | Dec | Jan | Feb | Mar | Apr | May | Jun |
| Whitebait compliance checks / illegal eeling investigation and enforcement | Whole project area | Check that whitebaiters are complying with whitebaiting regulations. Follow up on tip offs of illegal eeling activity and if necessary organise follow up enforcement. | Whitebaiting checks are completed at least once every two weeks between August and November. Illegal eeling tip offs are actively followed up within two weeks. | Whitebait and tuna populations at Wairarapa Moana are increasing by 2025. | John Bissell (DOC) | Tony Silbery (DOC), John Bissell (DOC), Anna Burrows (DOC) and MPI staff. | 0 | 0 |  | Whitebaiting compliance August to November. |  |  |  |  |  |  |  |
| Report to Wairarapa Moana Management Team | Whole project area | Progress reports produced for the Wairarapa Moana Management Team agenda. | Send the next two progress reports to: tim.porteous@gw.govt.nz by 22/7/15 and 23/9/15. Format still to be advised. Deadlines for the reports due after September still to be advised. | The Wairarapa Moana Management Team are kept informed of progress and any issues relating to the ecological management part of the Wairarapa Moana Wetlands Project. | Anna Burrows (DOC) | Anna Burrows (DOC) | 0 | 0 | Report due 22/7/15 |  | Report due 23/9/15 |  |  |  |  |  |  |  |  |  |
| Develop a WM outcome monitoring programme | Whole project area | Design a long term outcome monitoring programme for the Wairarapa Moana wetlands project. Consider using the monitoring projects that are already underway (see Research and Investigations section of this plan). Outcome monitoring is a requirement of Ramsar status (Ramsar application currently underway). However, even in the event that the Ramsar application is turned down it is still recommended that a well thought through outcome monitoring programme is developed for the Wairarapa Moana wetland project. | An outcome monitoring programme has been designed and written up for the Wairarapa Moana wetland project. | Key components of the Wairarapa Moana ecosystems are being monitored to determine the effectiveness of the project's ecological management activities. | Bill Fleury (DOC) | Working group still TBC | 0 | 0 |  |  |  |  | Report detailing the outcome monitoring programme due 27/11/15 |  |  |  |  |  |  |  |
| Develop raupo management agreements for individual wetlands | Boggy Pond, Matthews Lagoon, JK Donald and Pounui Lagoon | Develop a one year raupo management agreement for each of the edge wetlands. Budget provided to cover the cost of John Cheyne's time. | One year management agreement agreed upon, written up and signed for each site. | Bittern and spotless crake populations increase or stay the same in Boggy Pond, Matthews Lagoon, JK Donald and Pounui Lagoon. | Anna Burrows (DOC), Tony Silbery (DOC) | DOC, iwi and Fish and Game, Wetland Works (John Cheyne) | 2000 | 0 |  |  |  |  |  |  |  |  |  |  |  |  |
| Develop Biosecurity surveillance plan | Whole project area | Develop a biosecurity surveillance plan for Wairarapa Moana to increase the early detection rate of new weed incursions. | Create a list of surveillance sites to be checked for new weed incursions annually. | New weed and pest animal incursions are prevented where possible and responded to promptly when prevention is not possible. | Anna Burrows (DOC), Tony Silbery (DOC) | Tony Silbery (DOC), Anna Burrows (DOC) | 0 | 0 |  |  |  |  |  |  |  |  |  |  |  |  |

| Develop links to other wetland restoration projects | Whole project area | Identify research and investigation projects that will assist with the ongoing management of Wairarapa Moana but are already being investigated throughout wetland restoration project around the country. Make contact with key people at these projects and find out the results of their research. e.g. the aquatic macrophyte reestablishment project at Te Waihora may help inform any similar project at Wairarapa Moana in the future. Or understanding how others are approaching rat control in wetlands may assist with decision making at Wairarapa Moana. | Create a list of useful research projects being carried out at other wetland restoration sites around the country. If possible find out what the results of this research is. | The Wairarapa Moana wetlands project utilises the result of wetland research from around the country to make high quality management decisions. | Anna Burrows (DOC) | Anna Burrows (DOC) | 0 | 0 |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Planting | Onoke Spit | Continue planting programme to replace exotic vegetation with native vegetation at the western end of Onoke Spit. | Prepare planting site. Organise a planting day to plant 300 Phormium cookianum and Coprosma repens plants at the western end of Onoke Spit. Organise a lunchtime BBQ for the volunteers. | Native vegetation dominance at the western end of Onoke Spit has increased by 2018. | Anna Burrows (DOC) | Palliser Estate Winery, Kahutara School, Friends of Onoke Spit, community volunteers, DOC | 2000 | 0 | Plant |  |  | Release |  |  |  |  |  | Site prep for 2016 |  |  |
| Technical ecological restoration advice | Wairio | Support the Ducks Unlimited ecological restoration project at Wairio Wetland by providing technical advice to assist with planning (particularly in relation to planting). | Attend Wairio planning meetings as requested. | Native vegetation dominance at Wairio Wetland has increased by 2018. | Tony Silbery (DOC) | Tony Silbery (DOC) | 0 | 0 | As required / requested |
| Review 2015/16 operations and plan 2016/17 | Whole project area | Review WM ecological restoration operations over the past year and decide on operations / budgets etc. for the coming year. | Detailed operational plan for 2016/17 produced and submitted to the Wairarapa Moana Management Team | Wairarapa Moana's ecosystems are protected and restored as effectively and efficiently as possible within budget and staff constraints. | Anna Burrows (DOC) | Anna Burrows (DOC) | 0 | 0 |  |  |  |  |  |  |  |  | Review 2015/16 operations | Draft operational plan for 2016/17 |  |  |
| Total other operations | 4000 | 0 |  |  |  |  |  |  |  |  |  |  |  |  |

## Operational plan 2016/17

| Category | Task | Op. ex. | GW admin. |
| --- | --- | --- | --- |
| Weed control | Marram, Onoke Spit | 67000 | 8000 |
|  | Horned poppy and purple ragwort, Onoke Spit |  |  |
|  | Yellow flag iris, Pounui Lagoon |  |  |
|  | Spartina, Lake Onoke |  |  |
|  | Gunnera, Tauherenikau river and delta |  |  |
|  | Purple loostrife, Boggy Pond |  |  |
|  | Willows, Pounui Lagoon |  |  |
|  | Willows, Boggy Pond |  |  |
|  | Willows, Matthew's Lagoon |  |  |
|  | Willows, JK Donald |  |  |
|  | Alders and willows, Barton's Lagoon |  |  |
|  | Willows and other woodies, Wairio |  |  |
|  | Alders and willows, Tauherenikau delta |  |  |
| Pest animal control | Mustelids and cats, Matthews | 42000 | 0 |
|  | Mustelids and cats, Boggy Pond |  |  |
|  | Mustelids and cats, Wairio |  |  |
|  | Mustelids and cats, Pounui Lagoon |  |  |
|  | Mustelids and cats, Onoke Spit |  |  |
| Research and Investigations | Exotic fish intervention, Barton's Lagoon | 35000 | 0 |
|  | Lakeshore bird survey, eastern lake shore |  |  |
|  | Caspian tern monitoring, Onoke Spit |  |  |
|  | Bittern and spotless crake monitoring, Boggy Pond, Wairio and Matthews Lagoon |  |  |
|  | Inanga spawning site surveys, Onoke area |  |  |
|  | Grazing trial, JK Donald |  |  |
|  | Kakahi monitoring |  |  |
|  | Lake shore vegetation monitoring |  |  |
| Other operations | Whitebait compliance check and illegal eeling investigations and enforcement | 5000 | 0 |
|  | Raupo management agreements |  |  |
|  | Biosecurity / new incursion surveillance |  |  |
|  | Maintain links with other wetland restoration projects |  |  |
|  | Planting, Onoke Spit |  |  |
| Sub total | 149000 | 8000 |
| Total | 157000 |

## Operational plan 2017/18

| Category | Task | Op. ex. | GW admin. |
| --- | --- | --- | --- |
| Weed control | Marram, Onoke Spit | 67000 | 8000 |
|  | Horned poppy and purple ragwort, Onoke Spit |  |  |
|  | Yellow flag iris, Pounui Lagoon |  |  |
|  | Spartina, Lake Onoke |  |  |
|  | Gunnera, Tauherenikau river and delta |  |  |
|  | Purple loostrife, Boggy Pond |  |  |
|  | Willows, Pounui Lagoon |  |  |
|  | Willows, Boggy Pond |  |  |
|  | Willows, Matthew's Lagoon |  |  |
|  | Willows, JK Donald |  |  |
|  | Alders and willows, Barton's Lagoon |  |  |
|  | Willows and other woodies, Wairio |  |  |
|  | Alders and willows, Tauherenikau delta |  |  |
| Pest animal control | Mustelids and cats, Matthews | 42000 | 0 |
|  | Mustelids and cats, Boggy Pond |  |  |
|  | Mustelids and cats, Wairio |  |  |
|  | Mustelids and cats, Pounui Lagoon |  |  |
|  | Mustelids and cats, Onoke Spit |  |  |
| Research and Investigations | Lakeshore bird survey, eastern lake shore | 35000 | 0 |
|  | Caspian tern monitoring, Onoke Spit |  |  |
|  | Bittern and spotless crake monitoring, Boggy Pond, Wairio and Matthews Lagoon |  |  |
|  | Inanga spawning site surveys, Onoke area |  |  |
|  | Grazing trial, JK Donald |  |  |
|  | Kakahi monitoring |  |  |
| Other operations | Whitebait compliance check and illegal eeling investigations and enforcement | 5000 | 0 |
|  | Raupo management agreements |  |  |
|  | Biosecurity / new incursion surveillance |  |  |
|  | Maintain links with other wetland restoration projects |  |  |
|  | Planting, Onoke Spit |  |  |
| Sub total | 149000 | 8000 |
| Total | 157000 |

## References

Airey S, Puentener R, Rebergen A 2000. Lake Wairarapa wetlands action plan 2000 – 2010. Department of Conservation, Wellington.

Brown K, Raal P 2013. Is eradication of spartina from the South Island feasible? DOC Research and Development Series 339. Department of Conservation, Wellington.

McDowall RM 1990. New Zealand Freshwater fishes: a natural history and guide. Heinemann Reed, Auckland.

McEwan A 2013. Wairarapa Moana wetland baseline fish surveys 2013. Unpublished report prepared for the Wairarapa Moan Wetlands Group.

McEwan A 2010. Wairarapa Moana Fish Survey 2010. Unpublished report prepared for the Wairarapa Moana Wetlands Group.

Ogle CC, Moss T 1984. Lake Wairarapa – its natural values including plants. Forest and Bird 15(1): 2-5

O’Donnell CFJ, Clapperton BK and Monks JM 2015. Impacts of introduced mammalian predators on indigenous birds of freshwater wetlands in New Zealand. New Zealand Journal of Ecology 39(1): 19-33.

Reeves PN, Champion PD 2004. Effects of Livestock Grazing on Wetlands: Literature Review. Report prepared for Environment Waikato.

GWRC 2013. Restoration Plan for Onoke / Okorewa Lagoon 2013 – 2018, version 3 (1 December 2014). Unpublished plan GWRC e-doc #1178437

## Appendices

### Appendix 1. Wairarapa Moana Wetlands Project governance structure

|  | Directs/reports to |
| --- | --- |
|  | Information exchange |
| FSfFW = Fresh Start for Freshwater project |

### Appendix 2. Wairarapa Moana reports

Abernethy B 2002. Water level management in the J.K. Donald block, Lake Wairarapa. Assessment of Environmental Effects, draft for consultation. Wellington Fish & Game Council.

Airey S, Puentener R, Rebergen A 2000. Lake Wairarapa wetlands action plan 2000 - 2010. Department of Conservation, Wellington, New Zealand.

Cheng S 2014. Hydrological and chemical characteristics of Matthews Lagoon and Boggy Pond, Wairarapa: Essential information for the decision making process of wetland restoration. A thesis submitted to Victoria University of Wellington in partial fulfilment of the requirements for the degree of Master of Science in Ecological Restoration.

Crisp P 2012. Restoration plan for selected lake-edge wetlands. Prepared as part of the Wairarapa Moana Freshwater for Freshwater Fund Project.

Crisp P, Gunn I, Silbery T, McArthur N, Perrie A 2014. Application for Ramsar status – Wairarapa Moana Wetlands. Unpublished report.

Forsyth F, Dixon M 2004. Wairarapa wetlands – an overview. Greater Wellington Regional Council.

Gillon AK 2014. Ecological restoration of Wairio Wetland, Lake Wairarapa: The response of native wetland vegetation to eutrophication and revegetation management strategies. A thesis submitted for the partial fulfilment for the degree of Master of Science in Ecological Restoration, Victoria University of Wellington.

Grant I (editor) 2012. Wairarapa Moana: The Lake and Its People. Wairarapa Achieve.

Gunn I 2014. Application for Ramsar status Wairarapa Moana Wetlands. Unpublished report.

Hicks BJ 1993. Investigation of the fish and fisheries of the Lake Wairarapa wetlands. New Zealand Freshwater Fisheries Miscellaneous Report no. 12. New Zealand Ministry of Agriculture and Fisheries.

McEwan A 2015. Kakahi monitoring guide. Prepared for the Wairarapa Moana Wetlands Project. Published by Greater Wellington Regional Council.

McEwan A 2015. Exotic fish intervention in Barton’s Lagoon, Wairarapa Moana. Interim report: year one of an experimental control programme. Prepared for the Wairarapa Moana Wetlands Group.

McEwan A 2013. Wairarapa Moana wetland baseline fish surveys 2013. Unpublished report prepared for the Wairarapa Moan Wetlands Group.

McEwan A 2012. Wairarapa Moana Kakahi Survey 2012. Unpublished report prepared for the Wairarapa Moana Wetlands Group.

McEwan A 2010. Lake Wairarapa Fish Surveying September 2009 – August 2010. Unpublished report prepared for the Wairarapa Moana Wetlands Group.

McEwan A 2010. Wairarapa Moana Fish Survey 2010. Unpublished report prepared for the Wairarapa Moana Wetlands Group.

McEwan A 2009. Lake Wairarapa Fish Survey. Unpublished report prepared for Greater Wellington Regional Council.

Mitchell C 1995. Fish passage past the Lake Wairarapa control structure. Conservation Advisory Science Notes No. 126, Department of Conservation, Wellington.

Moore PJ, Ogle CC, Moynihan KT 1984. Habitat requirements of wetland birds in the Lake Wairarapa Wetlands. Occasional publication No. 5. New Zealand Wildlife Service, Wellington, New Zealand.

Ogle CC 1989. The water regime at Boggy Pond, Lake Wairarapa. Science and Research Internal Report No. 51, Department of Conservation.

Ogle C, Moss T 1984. Lake Wairarapa – its natural values including plants. Forest and Bird 15(1): 2-5

Ogle C, Moss T, Druce T 1990. Vascular flora of Lake Wairarapa and it adjacent wetlands. Science and Research Series No.20, Department of Conservation.

Reeves P, Todd M, Myers S, Bawden R 2013. (Draft) Extent and significance of Wairarapa Moana wetlands and Lake Pounui. Prepared for Greater Wellington Regional Council.

Reeves P, Peterson D, Watson T, Beadel S, Bawden R 2007. Lake Wairarapa eastern shoreline vegetation monitoring 1985 – 2007. Report prepared by Wildland Consultants for Greater Wellington Regional Council.

Robertson HA, Barrie DH 1999. Effect of water levels on the seasonal use of Lake Wairarapa by waders. Notornis 46: 79-88

Robertson HA 1991. Lake Wairarapa Wetlands Management Guidelines.

South Wairarapa Biodiversity Group 2013. Restoration Plan for Onoke / Okorewa Lagoon 2013 – 2018. GWRC e-doc #1178437.

Taylor MJ, Kelly GW 2003. Inanga spawning habitats in the greater Wellington Region. Part 2 Wairarapa. Prepared for the Greater Wellington Regional Council.

Trodahl MI 2010. Late Holocene Sediment Deposition in Lake Wairarapa. A thesis submitted to Victoria University of Wellington in partial fulfilment of the requirements for the degree of Master of Science in Physical Geography.

Wildland Consultants 2007a. Restoration strategy and implementation plan for indigenous vegetation and plant species of the eastern Lake Wairarapa shoreline.

Wildland Consultants 2007b. Vegetation of the eastern and northern shorelines of Lake Wairarapa, including Boggy Pond and Matthews Lagoon. Report No. 1654.  Prepared for Greater Wellington Regional Council.

Wildland Consultants 2007c. Lake Wairarapa eastern shoreline vegetation monitoring 1985 – 2007. Report No. 1743. Prepared for Greater Wellington Regional Council.

### Appendix 3. Wairarapa Moana Threatened and At Risk species

| Scientific name | Common name | Threat status | Source |
| --- | --- | --- | --- |
| Plants (including non vascular plants) |
| Amphibromus fluitans | Water brome | Threatened – Nationally Vulnerable | Ramsar appn. |
| Carex cirrhosa | Curly sedge | Threatened – Nationally Vulnerable |  |
| Crassula kirkii | Kirk’s crassula | At Risk – Naturally Uncommon | Reeves et al 2013 |
| Crassula Ruamahanga |  | At Risk – Naturally Uncommon |  |
| Eryngium vesiculosum | Sea holly | At Risk - Declining | Reeves et al 2013 |
| Ficinia spiralis | Pingao | At Risk - Declining |  |
| Fissidens berteroi | Moss | Threatened – Nationally Vulnerable |  |
| Lepilaena bilocularis |  | Threatened – Nationally Vulnerable | Reeves et al 2013 |
| Leptinella tenella |  | At Risk - Declining | Ramsar appn. |
| Mazus novaezeelandiae subsp. Novaezeelandiae | Dwarf musk | At Risk - Declining | Ramsar appn. |
| Mimulus repens | Native monkey flower | At Risk – Naturally Uncommon | Reeves et al 2013 |
| Pimelea villosa | Sand daphne | At Risk - Declining |  |
| Poa billardierei | Sand tussock | At Risk - Declining |  |
| Pterostylis micromega | Swamp greenhood | Threatened – Nationally Endangered | Ramsar appn. |
| Ricciocarpus natans | Aquatic liverwort | Threatened – Nationally Endangered | Author personal observation 2015 |
| Stuckenia pectinata | Fennel-leaved pondweed | At Risk – Naturally Uncommon | Reeves et al 2013 |
| Urtica linearifolia | Swamp nettle | At Risk - Declining |  |
| Birds |
| Anas superciliosa | Grey duck | Threatened – Nationally Critical | Reeves et al 2013 |
| Anthus novaeseelandiae novaeseelandiae | New Zealand pipit | At Risk - Declining | Author personal observation 2014. |
| Ardea modesta | White heron | Threatened – Nationally Critical |  |
| Botaurus poiciloptlus | Australasian bittern | Threatened - Nationally Endangered | Reeves et al 2013 |
| Charadrius bicinctus bicinctus | Banded dotterel | Threatened – Nationally Vulnerable |  |
| Himantopus himantopus leucocephalus | Pied stilt | At Risk - Declining |  |
| Hydroprogne caspia | Caspian tern | Threatened – Nationally Vulnerable |  |
| Larus bulleri | Black-billed gull | Threatened – Nationally Critical |  |
| Larus novaehollandiae scopullinus | Red-billed gull | Threatened – Nationally Vulnerable |  |
| Phalacrocorax carbo novaehollandiae | Black shag | At Risk – Naturally Uncommon | Reeves et al 2013 |
| Phalacrocorax sulcirostris | Little black shag | At Risk – Naturally Uncommon |  |
| Phalacrocorax varlus varlus | Pied shag | Threatened – Nationally Vulnerable |  |
| Platalea regia | Royal spoonbill | At Risk – Naturally Uncommon |  |
| Poliocephalus rufopectus | New Zealand dabchick | Threatened – Nationally Vulnerable | Reeves et al 2013 |
| Porzana tabuensis tabuensis | Spotless crake | At Risk - Relict |  |
| Freshwater fish |
| Galaxias postvectis | Shortjaw kokopu | Threatened – Nationally Vulnerable | NZ Freshwater Fish Database |
| Geotria australis | Lamprey | Threatened–Nationally Vulnerable |  |
| Anguilla dieffenbachii | Longfin eel | At Risk - Declining | NZ Freshwater Fish Database |
| Cheimarrichthys fosteri | Torrentfish | At Risk - Declining |  |
| Galaxias argenteus | Giant kokopu | At Risk - Declining | NZ Freshwater Fish Database |
| Galaxias brevipinnis | Koaro | At Risk - Declining | NZ Freshwater Fish Database |
| Galaxias maculatus | Inanga | At Risk - Declining | NZ Freshwater Fish Database |
| Neochanna apoda | Brown mudfish | At Risk - Declining | NZ Freshwater Fish Database |
| Gobiomorphus huttoni | Redfin bully | At Risk - Declining | NZ Freshwater Fish Database |
| Invertebrates aquatic and terrestrial |
| Echridella aucklandica | Auckland kakahi | Threatened – Nationally Vulnerable |  |
| Echyridella menziesii | Common kakahi | At Risk - Declining |  |
| Latrodectus katipo | Katipo spider | At Risk – Declining |  |
| Lepidurus apus viridus | Tadpole shrimp | At Risk – Naturally Uncommon |  |
| Notoreas perornata subsp. WA/WN | Moth | Threatened – Nationally Vulnerable |  |

# Footnotes

That has been approved by the Wairarapa Moana Management Team.

“The Ruamahanga Whaitua Committee has been established to bring forward the values and views of the catchment community into a management plan, to be incorporated into the GWRC Regional Plan”.

The GWRC Land Management Team work with farmers in the hill country to reduce erosion and in the lowlands to manage nutrient inputs.

The GWRC Regional Plan contains policy and methods to manage the natural and physical resources of the Wellington Region.

DOCDM-1553558 Wairarapa Moana Budgets and Work Plan 2015 - 2016

Lange et. al. 2013. Conservation status of New Zealand indigenous vascular plants, 2012. New Zealand Threat Classification Series 3. 70p.

Glenny D, Fife AJ, Brownsey PJ, Renner MAM, Braggins JE, Beever JE, Hitchmough R 2011. Threatened and uncommon bryophytes of New Zealand (2010 revision). New Zealand Journal of Botany 49(2): 305 – 327.

Reeves P Todd M Myers S Bawden R. 2013. Extent and significance of Wairarapa Moana wetlands and Lake Pounui. Wildlands Consultants.

Robertson et. al. 2013. Conservation status of New Zealand birds 2012. New Zealand Threat Classification Series 4. 22p.

Goodman JM, Dunn NR, Ravenscroft PJ, Allibone RM, Boubee JAT, David BO, Griffiths M, Ling N, Hitchmough RA, Rolfe JR 2014. Conservation status of New Zealand freshwater fish, 2013. New Zealand Threat Classification Series 7. Department of Conservation.

Grainger N, Collier K, Hitchmough R, Harding J, Smith B, Sutherland D 2013. Conservation status of New Zealand freshwater invertebrates, 2013. New Zealand Threat Classification Series 8. Department of Conservation.

Jeremy Rolfe pers. comm. March 2015.

Probably introduced to Wairarapa Moana.

# Text boxes

FSfFW Project Team

- Project coordinator

- GWRC - staff

- DOC - staff

Also present may be any iwi representatives

Implementation Team

- GWRC - staff

- DOC - staff

- SWDC -staff

Also present may be any iwi representatives and the chair of the Management team

Management Team

- Iwi representatives (Ngati Kahungunu, Rangitane o Wairarapa)

- SWDC - Manager Policy & Planning

- GWRC - Manager, Biodiversity

- GWRC - Project coordinator, FSfFW

- DOC - Partnerships Manager

- DOC - Conservation Services Manager

Also present may be NGO representatives as observers and the convenor of the Implementation Team

Governance Group

- Iwi representatives (Ngati Kahungunu, Rangitane o Wairarapa)

- SWDC - Mayor or councillor

- GWRC - Chair or councillor

- DOC - Regional Director, Partnerships

Also standing invite to senior officials of all partner organisation as advisory members